# Schedule:

| Week 1: Design Focused! |  |  |
| --- | --- | --- |
| Days (1 – 3): - Create Repository - Decide on a main theme (font, colour theme, main/general layout) - Get a base visual design doc for each webpage | (4 – 5): - Explore possible visual techniques and workarounds to bring the design to life. CSS, JS, layout improvements | (6 – 7): - Get feedback. - Layout tweaks and fixes, also taking into account the feedback received. |
| Week 2: Code begins |  |  |
| Days (1 – 3): - Base HTML documents of webpages. Sections in the webpages, main headings, headers and footers. No content. - Create main CSS which will be used throughout the project. | (4 – 5): - Base HTML documents and layouts off all pages should be completed. - Basic CSS should be getting implemented into the basic webpages, main CSS must be applied to visually link up the pages. | (6 – 7): - Get feedback - Tweaks and Improvements in the base layouts and CSS. |
| Week 3 |  |  |
| Days (1 – 6): - Animations and Visual improvement code can start being animated. This can take a while, free reign on time. Manage your time! | (3 – 6): - Any required Js can also begin. Eg. Js DOM Manipulation, forms if applicable etc possible requirements. | (7): - Get feedback |
| Week 4 |  |  |
| Days (1 – 5): - Finalise the website. Visuals and Interaction. Minor tweaks and fixes throughout this last week. - Feel free to get a bit creative and have fun!! Add EasterEggs or whatever (or don’t) as long as it doesn’t ruin things |  | (6 – 7): - Get Feedback - Any required minor tweaks - Launch live to/with Github Pages. |